Subscribe to DeepL Pro to edit this document.
Visit www.DeepL.com/pro for more information.

}

Guide 1. Definition of APT Project

Capstone Course

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student Name | Francisca Cardemil and Marcelo Castillo |
| --- | --- |
| Tax ID | 21,412,419-K and 21,340,272-2 |
| Major | Computer Engineering |
| Location | Viña del Mar |

2. APT Project Description

In the description, you should briefly state the name of your APT project and the graduate profile competencies that you will be putting into practice. If your degree program defines areas of performance, also mention which areas of performance the project is linked to.

| Project name | ABC World |
| --- | --- |
| Area(s) of performance | Education, technology |
| Competencies | Web programming, Project management, Software quality, Teamwork, Effective communication, Empathy, Social skills, Project planning and management, Problem analysis, Technological research, Self-learning, UX/UI design, Creativity, Digital accessibility, Usability validation, User testing, Problem solving, Impact assessment, Critical analysis |

3. APT Project rationale

Below are several fields that you must complete with the requested information. This section asks you to describe your project in detail and justify its relevance and significance.

| Relevance of the APT project | The project is being carried out at the Agustín Edwards Municipal Elementary School, located in the commune of Llay Llay, Valparaíso Region, Chile. Despite the funding challenges inherent in its status as a municipal institution, the school has shown remarkable receptivity to the adoption of emerging technologies as a means of optimizing educational processes for the benefit of its students. The selection of this issue responds to an applied innovation approach, which seeks to generate solutions to real challenges through the implementation of technological tools. The project directly benefits students, considered the end users, and educators, who act as facilitator users. The intrinsic value of this initiative lies in the creation of a tool that simplifies the acquisition of initial reading skills in children aged 4 to 6. From a computer science perspective, this intervention represents an opportunity to apply theoretical knowledge in a socially relevant context. It allows developers to practice their profession with a focus on social responsibility, demonstrating how technology can be a catalyst for improving educational conditions and community well-being. |
| --- | --- |
| APT Project Description | This project consists of designing and implementing a digital educational game aimed at pre-kindergarten and kindergarten children at the Agustín Edwards Elementary School, with the purpose of promoting early reading and letter recognition through a playful, educational, and innovative experience. The central focus is on harnessing children's natural interest in technology and digital environments, transforming screen time into a pedagogical opportunity that contributes significantly to their cognitive and linguistic development. The proposal responds to the need to introduce technological tools with a clear and controlled educational purpose, as opposed to passive and unsupervised use of electronic devices. In this regard, it is important to consider international evidence warning of the risks of misuse or excessive screen time. For example, a study conducted in New Zealand with more than 6,000 children between the ages of 2 and 8 revealed that those who spent more than 90 minutes a day in front of screens (television or tablet) performed below average in vocabulary, communication, writing, numeracy, and letter fluency (Netmums, 2024). Similarly, a report presented by the OECD points out that not only time, but also the context of screen exposure, can impact cognitive development: for example, having the television on during meals is associated with greater interference in language development than simply increasing screen time (OECD, 2023). Given this scenario, the project is proposed as an educational and responsible alternative that seeks to counteract these risks through the intentional use of technology, aimed at enhancing fundamental skills in early literacy. The proposed game will integrate interactive dynamics that encourage letter identification, sound recognition, and simple word formation in a friendly, attractive environment adapted to the cognitive abilities of children aged 4 to 6. In short, this project not only seeks to innovate in the teaching-learning process of reading, but also to contribute to a more conscious and pedagogical use of screens in childhood, transforming them into a tool that promotes the comprehensive development of students in their early school years. |
| Relevance of the project to the graduate profile | The APT Project aligns with the graduate profile of Computer Engineering by applying a series of technical, innovative, and social skills to the development of an educational web game. This initiative transforms a pedagogical problem into an effective technological solution, demonstrating the integral role of the professional in solving real challenges. Applied skills The project demonstrates the application of the following key competencies: Development of technological solutions: The team designed and implemented a web game, applying solid knowledge of programming, software design, and web technologies such as HTML, CSS, and JavaScript. User-centered design: The needs of children and educators were taken into account, demonstrating alignment with the competencies of requirements analysis and user experience (UX/UI). Innovation and social responsibility: The project applies computer science in a real educational context, reflecting the professional's commitment to improving society. Project management: Methodologies such as Design Thinking and collaborative teamwork practices were used, which are fundamental to the graduate profile. Justification of competencies The above competencies are essential for solving the problem at hand: Technical (programming, web development, UX/UI): These are indispensable for building a functional, attractive, and accessible game for an audience aged 4 to 6. Pedagogical and cognitive (integration of ICT in education): These ensure that the technological solution contributes effectively to letter recognition and early reading skills. Transversal (collaborative work, communication, innovation): These enable the team to interact with teachers, understand the needs of the school environment, and adapt the technology to a specific educational context. Evaluation and continuous improvement: These are necessary to validate the impact of the game on learning and make adjustments based on actual use in schools. |
| Relationship to professional interests | The "ABC World" project is significantly aligned with the core professional interests of the Computer Engineering graduate profile. First, it allows for the application and deepening of fundamental technical skills, such as software development in web environments and the implementation of user experience (UX) and interface (UI) design principles, areas in high demand in the technology job market. Additionally, the project offers a unique opportunity to practice project management skills in a real-world context, using agile and user-centered methodologies such as Design Thinking. This includes the ability to translate pedagogical requirements into technical specifications, manage deadlines, and coordinate deliverables, which is essential for the profile of a computer engineer. Likewise, the nature of the project—aimed at a specific end user (preschool children)—encourages the development of key cross-cutting skills, such as effective communication with non-technical clients and adaptability to solve problems in multidisciplinary contexts. These skills are highly valued in modern professional environments, where collaboration between disciplines is increasingly common. Finally, the project strengthens interest in innovation with social impact, allowing students to integrate technology and education, a field in constant growth. This not only enriches their professional portfolio, but also consolidates their role as agents of change within society through the use of technology. |
| Feasibility of the APT Project | SWOT - Feasibility of the APT "ABC World" Project STRENGTHS (Positive Internal Factors) Team perseverance and commitment: Intrinsic motivation and determination to complete the project successfully are key driving forces. Clarity of scope and objectives: The project is well defined, with a clear overall objective and specific goals, which facilitates planning and execution. Appropriate methodology: The choice of Design Thinking is ideal for a user-centered project such as an educational game for children. Defined roles: The team has clearly assigned roles (development and coordination/UX/UI design and educational content), which optimizes the distribution of work. OPPORTUNITIES (Positive External Factors) Academic support: Having the support and guidance of the teacher to answer questions is an invaluable resource. Collaboration and access to the client: Having a client (the school) willing to collaborate, provide access for testing, and give feedback is a great advantage for the relevance of the project. Semester length: A period of 4-5 months offers a viable timeframe for developing an MVP (Minimum Viable Product) for the project. Real social impact: The project solves a tangible problem, which adds motivation and value to the work done. WEAKNESSES (Negative Internal Factors) Team fatigue: Fatigue due to other obligations (such as work) can affect productivity and consistency of effort throughout the semester. Lack of optimal tools: The lack of optimal tools for remote work can lead to inefficiencies, collaboration difficulties, and technical problems. Lack of experience: As this is a degree project, the team is likely to face certain technical or management challenges for the first time, which could slow down progress. THREATS (Negative External Factors) Dependence on client availability: Planning meetings, testing, and the pilot is subject to the school's schedule and availability, which could cause delays. Technical constraints of the context: The solution must work on the school's specific hardware, which could be limited (old computers, connection problems, etc.), adding an extra layer of technical complexity. Academic or personal contingencies: Any health or personal setbacks experienced by team members could significantly impact the tight schedule. Unexpected complexity in development: The implementation of game mechanics, sounds, and animations for children may be more complex than initially anticipated, consuming more time than planned. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives must be stated clearly, concisely, and without further explanation; that is, they must be self-explanatory. It is suggested that they be written using an infinitive verb, as this requires specifying concrete actions.

| General objective | To design and implement a digital educational game that promotes reading and letter recognition in children aged 4 to 6 at the Agustín Edwards elementary school. |
| --- | --- |
| Specific objectives | - Develop interactive and playful activities that allow children to identify and recognize the letters of the alphabet in an entertaining way. - Integrate progressive levels of difficulty, starting with letter recognition and progressing to the formation of syllables and simple words. - Design an attractive visual and audio environment, adapted to the age of the students, that promotes concentration and interest in reading. - Incorporate positive reinforcement dynamics (such as sounds, colors, and virtual rewards) that motivate children to continue learning. - Evaluate the effectiveness of the game through pilot tests in schools, measuring improvement in letter recognition and early reading skills. |

5. Methodology

In the following section, you should describe the methodology, specific to your discipline, that you will use to complete the APT project described above, including the stages and working methods.

Description of the Methodology

For the development of the APT "ABC World" project, a hybrid methodology will be adopted that combines the user-centered principles of Design Thinking with the iterative structure and agile project management of Scrum. This mixed approach will allow the team to maintain a strong focus on the needs of the end user (children and teachers) while efficiently managing the incremental development of the product, adapting to changes and encouraging continuous improvement. Description of the Hybrid Methodology The methodology is structured in phases inspired by Design Thinking, which will be executed through typical Scrum Sprints, each lasting approximately two weeks. Each Sprint will culminate in a potentially deliverable incremental product and a retrospective to refine the process. Phase 1: Empathy and Definition (Sprint 0 - Start) Purpose: To gain an in-depth understanding of the context, users, and their needs in order to define the problem accurately and align the project vision. Key Activities: - Conducting classroom observations and interviews with teachers. - Analysis of the school's technical context (hardware, connectivity). - Synthesizing information into empathy maps and defining personas. - Formulation of the problem statement and establishment of initial success criteria. Deliverables: Findings report, definition of personas, empathy map, problem statement, and initial prioritized product backlog. Phase 2: Ideation and Prototyping (Sprints 1 - 2) Purpose: Generate solution ideas, select the most viable ones, and transform them into tangible low- and medium-fidelity prototypes for early validation. Key Activities (per Sprint): - Planning: Selection of backlog items for the Sprint (e.g., flow design for a mini-game, prototype of main screens). - Execution: Brainstorming, creation of wireframes, storyboards, and interactive prototypes. - Review (Sprint Review): Presentation of the prototype to academic supervisors for feedback. - Retrospective: Adjustment of the team's work process. Deliverables: Set of prioritized ideas, navigable prototypes, preliminary style guide, and refined backlog. Phase 3: Iterative Development and Validation (Sprints 3 - n) Purpose: To incrementally build the functional Minimum Viable Product (MVP), validating each increment with real users to ensure usability, motivation, and pedagogical effectiveness. Key Activities (per Sprint): - Planning: Planning the increment to be developed in the Sprint (e.g., implementation of the vowel recognition mini-game). - Execution: Development, integration, and technical testing of functionalities. - Validation: Testing sessions with children and teachers at the school (at the end of key Sprints). - Review (Sprint Review): Demonstration of the functional increment and collection of feedback. - Retrospective: Improvement of the development and planning process. Deliverables: Incremental functional MVP, usability test reports, updated backlog with new feedback. Phase 4: Implementation, Pilot, and Closure (Final Sprint) Purpose: Deploy the final version of the MVP in the real environment, measure its impact on learning, and document the entire project. Key Activities: - Execution of the controlled pilot in the classroom. - Application of pre-test and post-test to measure the impact on letter recognition. - Collection of usage metrics and final feedback. - Technical and project documentation. - Final delivery and presentation of results. Deliverables: Final MVP, pilot results report, complete documentation, and final presentation. Roles and Responsibilities in the Hybrid Methodology Development Team: Responsible for design, development, and testing activities in each Sprint. It is composed of: - Marcelo Castillo (Web Developer & Coordinator): Responsible for technical architecture, programming, integration, and coordination of agile activities (facilitation of basic ceremonies). - Francisca Cardemil (UX/UI & Content Designer): Responsible for user research, experience design, interface, educational content, and user validation. - Guiding Teacher (Product Owner): Acts as the representative of the academic stakeholders and the end customer. Responsible for prioritizing the Product Backlog, defining acceptance criteria, and validating increments at the end of each Sprint. - Client (Stakeholder): The school and its teachers provide the context, access for research and validation, and are the primary source of feedback.

6. Evidence

Below, describe what evidence will be evaluated in the progress report and final report of your APT project. This evidence must be agreed upon with your teacher. Evidence shall be understood as the products developed during the project whose purpose is to highlight or document how the work has been implemented.

| Type of evidence (progress or final) | Name of evidence | Description | Justification |
| --- | --- | --- | --- |
| Final | Approach to the client | The customer was identified and contacted to arrange a meeting. | Offers to address an opportunity through a problem. |
| Final | Meeting with the school principal | The working group met with the client to present the project and at the same time better understand the problem, along with clarifying doubts. | This helped to empathize with the client and better understand the problem being addressed. |
| Progress | Project planning | The problem was identified along with the overall objective and specific objectives of the project, in addition to the creation of roles, definition of methodology, and technologies. | Improves understanding of how the project will develop going forward. |
| Progress | Technology study | A study is carried out on the technologies to be used in the subsequent development of the project. | Useful for reinforcing or learning new technologies for the development of the project solution. |

7. Work Plan

The following table defines the planning of your APT Project according to requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competence | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of activity | Responsible | Comments |
| Teamwork, effective communication | Customer approach | Identification of the school as a customer and coordination of initial meeting. | Email, telephone, calendar. | 1 week | Marcelo Castillo | May be delayed depending on client availability. |
| Effective communication, empathy, social skills | Meeting with the school principal | Presentation of the project, gathering of information, and clarification of questions. | Brief presentation, list of questions. | 1 week | Francisca Cardemil and Marcelo Castillo | Adjustments to requirements may arise. |
| Project planning and management, problem analysis | Project planning | Definition of the problem, objectives, methodology, roles, and technologies. | Planning documents, Trello/Google Docs. | 1 week | Marcelo Castillo | Requires consensus among the team and client validation. |
| Technological research, self-learning | Study of technologies | Analysis of tools to be used in web development (HTML, CSS, JS, Phaser.js). | Official documentation, tutorials, test environments. | 1-2 weeks | Francisca Cardemil | May require extra time for testing on school tablets. |
| UX/UI design, creativity, digital accessibility | Game prototyping | Creation of wireframes and navigable prototype (Figma/HTML) with initial mini-games. | Figma, images, audio. | 2 weeks | Francisca Cardemil | Validate accessibility (typography, contrast, usability). |
| Usability validation, user testing | Prototype testing with children and teachers | Test sessions with feedback on usability and motivation. | School PCs, navigable prototype. | 1 week | Francisca Cardemil and Marcelo Castillo | Depends on classroom availability and authorization. |
| Web programming, problem solving | MVP construction | Development of a functional game with at least two mini-games. | Visual Studio Code, web libraries, test PCs. | 2-3 weeks | Marcelo Castillo | Requires optimization for school hardware. |
| Impact assessment, critical analysis | Pilot at the school and evaluation | Implementation of MVP in classroom, pre-test and post-test application, collection of metrics. | School PCs, forms, teachers. | 2 weeks | Francisca Cardemil and Marcelo Castillo | May vary depending on school availability. |

8. Gantt chart

Find a Gantt chart format that suits you and organize the activities planned in the previous point, considering the period assigned for the development of your APT Project. You must maintain the academic period's timeline in the development of the three phases covered by the Degree Portfolio Course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Approach to the client |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Meeting with the school principal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Study of technologies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Game prototyping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing the prototype with children and teachers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Construction of the MVP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pilot at school and evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |