Subscribe to DeepL Pro to edit this document.
Visit www.DeepL.com/pro for more information.

Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

Below, you will find various fields that you must complete with the requested information.

| APT Project Progress Summary | Methodological and Technological Development The project has begun with the implementation of classification models in machine learning. A repository has been set up on GitHub for collaboration and continuous updating of progress, ensuring traceability and efficient management of code versions. For the development of the game, the main files have been created, including HTML, CSS, and JavaScript scripts, laying the foundations for the application's architecture. Specific Objectives Achieved The development of interactive and playful activities designed for letter identification has been completed. These activities are structured progressively, starting with basic concepts and advancing to more complex levels. In addition, visual and sound environments have been designed that are attractive to children aged 4 to 6. These environments are optimized to promote concentration and interest in reading, creating an immersive and motivating learning experience. |
| --- | --- |
| Objectives | Not applicable |
| Methodology | Not applicable |
| Evidence of progress | In this progress report, the main evidence presented to account for the development of the project is the GitHub repository. This repository is not simply a link; it acts as a dynamic and transparent archive that comprehensively documents the progress of the work. Through the commit history, it is possible to track the evolution of the code, the addition of new features, bug fixes, and design decisions made over time. The repository allows for direct and objective verification of the implementation of features and the fulfillment of milestones defined in the project plan. In addition, the source code contained in the repository is tangible proof of the technical solution developed. Project Evidence The evidence selected for evaluation is the project's GitHub repository. The direct link is provided below, which contains the source code, associated documentation, and the complete history of commits made to date. GitHub repository link: https://github.com/frcardemil/ABC-World |
| 2. Work Plan Monitoring |
| Carefully examine your work plan, focusing especially on the progress status and adjustments column. |

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Duration | Responsible | Comments | Progress | Adjustments |
| Teamwork, effective communication | Customer approach | Email, telephone. | 1 week | Marcelo Castillo | May be delayed depending on customer availability | Completed |  |
| Effective communication, social skills | Meeting with the school principal | Brief presentation, information script | 1 week | Francisca Cardemil and Marcelo Castillo | Possible adjustments to requirements | Completed |  |
| Project planning and management, problem analysis | Project planning | Planning documents, Trello/Google Docs. | 1 week | Marcelo Castillo | Requires consensus among the team and client validation. | Tight | Planning was migrated from Jira to Trello for convenience. |
| Technological research, self-learning | Study of technologies | Official documentation, tutorials, test environments. | 1-2 weeks | Francisca Cardemil | May require extra time for testing. | Completed |  |
| UX/UI design, creativity, digital accessibility, usability validation, user testing | Game prototyping | Figma, images, audio. | 2 weeks | Francisca Cardemil | Validate accessibility (typography, contrast, usability) on school tablets. | Completed |  |
| Web programming, problem solving | Build MVP with at least two mini-games | Visual Studio Code, web libraries, test tablets. | 2-3 weeks | Marcelo Castillo | May require optimization for school hardware. | In progress |  |

3. Adjustments based on monitoring

Delve deeper into the observations in your work plan. Analyze the planned activities and point out which aspects facilitated or hindered the execution of the plan. Discuss how you addressed and/or will address the obstacles. Finally, point out the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of my work plan: Describe the factors that have facilitated and/or hindered the development of your APT Project so far. In the case of difficulties, you should describe what actions you took and/or will take to solve them. Facilitating factors (Strengths and Opportunities) The project has benefited from several positive elements that have driven its progress: - Clarity and Definition of the Project: The work plan is well structured and has a clear overall objective and specific objectives. This facilitates planning and execution. - Team Commitment: The motivation and perseverance of the work team are key factors in the successful completion of the project. - Appropriate Methodology: A hybrid methodology combining Design Thinking and Scrum was chosen, which is considered ideal for a user-centered project such as this educational game. - Client and Academic Support: The Agustín Edwards School has shown a great willingness to collaborate, allowing access for testing and feedback. Likewise, the team has the support of the guidance teacher to resolve any questions. ### Challenging Factors (Weaknesses and Threats) Despite the positive factors, the project has also faced challenges: - Team Fatigue: External responsibilities, such as work, can affect productivity and consistency of effort throughout the semester. - Actions: To mitigate this problem, the team has defined clear roles (Developer and UX/UI Designer) to optimize the distribution of work. The hybrid Scrum methodology also allows for incremental development, which helps to manage the workload more efficiently. - Lack of Optimal Tools for Remote Work: The absence of adequate tools can lead to inefficiencies and difficulties in remote collaboration. - Actions: The team is using collaborative tools such as Google Docs and Trello for project planning and monitoring, which improves coordination.

Adjusted or Eliminated Activities: Indicate the adjustments you made to your work plan or activities you eliminated, and justify why you did so. If your work plan did not require adjustments, justify this decision based on the facilitators that allowed you to develop it as planned. Justification of Work Plan Stability - Clarity of Scope and Objectives: The project is clearly defined with an overall goal and specific objectives that guide each activity. This clarity avoids ambiguity and scope creep, ensuring that the work remains focused. - Appropriate Methodology: The choice of a hybrid methodology combining Design Thinking and Scrum is ideal for this project. This user-centered approach with agile management allows for flexibility and an efficient response to project needs, reducing the likelihood of unforeseen events that require drastic changes to the plan. - Defined Roles and Responsibilities: Team roles (Developer, UX/UI Designer, and Content Designer) are clearly assigned from the outset. This division of tasks optimizes the distribution of work and ensures that each member knows exactly what activities they must perform, minimizing the need for adjustments to the plan. - Support from the Mentor and Client: Having the backing of the mentor (who acts as Product Owner) and the active collaboration of the school is a great advantage. This external support ensures that decisions are validated and that the project stays on track, avoiding reworks or unplanned changes in direction.

Activities that you have not started or are delayed: If you have not started activities or they are delayed according to your plan, indicate the reasons why you have not been able to meet these deadlines and what strategies you will use to move forward with these activities and not affect your APT project. There are no unstarted or delayed activities in the work plan.

If the APT Project is a group project, the names of those responsible for each task or activity should be indicated in this column. This will subsequently allow for individual assessment of each member.